[[Project Name]] PMP

[[Document Configuration Identifier]]

[[Date]]

[[Project Name]] PMP

[[Document Configuration Identifier]]

[[Date]]


project management plan

for the

[[project Name]] 

[[document configuration identifier]]

[[DATE]]

Place project logo here

Team Name:
Team Member 1:

Team Member 2:

Team Member 3:

Team Member 4:

Team Member 5:

[[Project Name, Code]]

Preface

This Project Management Plan (PMP) is intended to provide guidance on the management of the [[Project Name]].  

The template conforms to the Institute of Electrical and Electronics Engineers (IEEE) Standard for Software Project Management Plans, IEEE Std 1058-1998, for format and content.  The template and its standard were selected as they are flexible enough to be applied to any type of project.  The management, technical, and supporting processes comply with the guidance provided by Standard for Information Technology - Software Life Cycle Processes, IEEE/Electronic Industries Association (EIA) 12207 Series; Systems Engineering – System Life Cycle Processes, International Organization for Standardization (ISO)/International Electrotechnical Commission (IEC) 15288; or the Processes for Engineering a System, Electronic Industries Alliance (EIA) Standard 632.
DOCUMENT CONVENTIONS

The outline of this Project Management Plan (PMP) has been tailored from the Institute of Electrical and Electronics Engineers (IEEE) Standard for Software Project Management Plans, IEEE Std 1058-1998. 

Standard conventions are used within this document to direct the reader to specific sections of the text.  These sections provide instructions and explanations and require users to insert their own project-specific information.  The conventions used in this document are shown below.

[[text]]
Global changes.  Items that appear in regular text and are surrounded by double brackets represent changes that can be made globally throughout the document.

Italics
Instructions and explanations.  Each section of the template has been annotated with a guidance box, derived from the IEEE 1058-1998 standard, to assist the reader in drafting the content.  For example:

IEEE Std 1058-1998 Guidance 

The guidance box provides instructions and explanations from the IEEE 1058-1998 Standard, in italics, as required to assist the user in drafting their own information.  

Guidance boxes should be deleted from the final PMP.
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SECTION 1.  OVERVIEW

1.1
Project Summary 

IEEE Std 1058-1998 Guidance

The IEEE Std 1058-1998 provides no specific guidance on Project Summary (Subclause1.1).  This section may be tailored as needed to provide additional subsections in which a project may be more fully described.  For example, 1.1 Project Summary, 1.1.1 System Overview, 1.1.2 Purpose, Scope, and Objectives, etc.  

1.1.1
Purpose, Scope, and Objectives 

IEEE Std 1058-1998 Guidance

(Subclause 1.1.1) Purpose, scope, and objectives 

This subclause shall define the purpose, scope, and objectives of the project.  This shall include a brief statement of the business or system needs to be satisfied by the project, with a concise summary of the project objectives, the products to be delivered to satisfy those objectives, and the methods by which satisfaction will be determined.  The project statement of purpose shall describe the relationship of this project to other projects, and, as appropriate, how this project will be integrated with other projects or ongoing work processes.

1.1.2
Assumptions and Constraints 

IEEE Std 1058-1998 Guidance
(Subclause 1.1.2) Assumptions and constraints 

This subclause shall describe the assumptions on which the project is based and imposed constraints on project factors such as the schedule, budget, resources, components to be reused, acquirer components to be incorporated, technology to be employed, and product interfaces to other products.

1.1.3
Project Deliverables

IEEE Std 1058-1998 Guidance

(Subclause 1.1.3) Project deliverables 

This subclause shall list the work products that will be delivered to the acquirer, the delivery dates, delivery locations, and quantities required to satisfy the terms of the project agreement.  In addition, this subclause shall specify the delivery media and any special instructions for packaging and handling.  The list of project deliverables may be incorporated into the document directly or by reference to an external document such as a Contract Data Requirements List (CDRL) or a Product Parts List (PPL).

1.1.4
Master Schedule and Budget Summary

IEEE Std 1058-1998 Guidance

(Subclause 1.1.4) Schedule and budget summary 

This subclause shall provide a summary of the schedule and budget for the project.  The level of detail should be restricted to an itemization of the major work activities and supporting processes as, for example, those depicted by the top level of the work breakdown structure.

1.2
Evolution of the Plan

IEEE Std 1058-1998 Guidance

(Subclause 1.2) Evolution of the Plan

This subclause shall specify the plans for producing both scheduled and unscheduled updates to this planning document.  Methods of disseminating the updates shall be specified.  This subclause shall also specify the mechanisms used to place the initial version under configuration management and to control subsequent changes to the planning document.
1.3
Document Structure

General Guidance

This section has been added to the template to help provide the reader of the final planning document an understanding of the structure and content of the document without having to reference the IEEE Std 1058-1998. 

This plan is organized as follows:

a. Section 1, Project Overview.  This section provides an overview of the scope and objectives of the project, the project’s assumptions and constraints, reference to the project deliverables, schedule and budget, and a description of the evolution of the plan.

b. Section 2, References.  This section provides a list of all documents, policies, templates, processes, and other sources of information referenced in the plan.

c. Section 3, Definitions.  This section contains the abbreviations and acronyms required to properly understand this planning document. 

d. Section 4, Project Organization.  This section identifies interfaces to organizational entities external to the project, the project’s internal organizational structure, and defines roles and responsibilities for the project.

e. Section 5, Management Process.  This section describes the planning, measurement, tracking, reporting, risk control mechanisms needed to provide management control over the technical processes and product quality, and appropriate project initiation and closeout procedures. 

f. Section 6, Technical Process.  This section describes the technical solution in terms of a process model and implementation methods, tools, and techniques to be used to develop the various work products, plans for establishing and maintaining the project infrastructure, and the product acceptance. 

g. Section 7, Supporting Processes.  This section describes processes that are employed to facilitate and control the technical processes and the state of the product.  These include, but are not limited to, configuration management, verification and validation, documentation, quality assurance, reviews and audits, problem resolution, and contractor management, and methods to ensure continuous process improvement. 

h. Section 8, Additional Plans.  This section addresses the logistic support strategy to be applied to increase the system’s operational effectiveness. 

i. Appendix A.  [[Project Name]] Master Schedule (Microsoft Project)

j. Appendix B.  [[Project Name]] Facilities Plan

k. Appendix C.  [[Project Name]] Project Training Plan

l. Appendix D.  [[Project Name]] Measurement Plan

m. Appendix E.  [[Project Name]] Product Engineering and Qualification Process

n. Appendix F.  [[Project Name]] Quality Assurance Plan

o. Appendix G.  [[Project Name]] Configuration Management Plan

SECTION 2.  REFERENCES

IEEE Std 1058-1998 Guidance

(Clause 2) References 

This clause shall provide a complete list of all documents and other sources of information referenced in the document.  Each document should be identified by title, report number, date, author, path/name for electronic access, and publishing organization.  Other sources of information, such as electronic files, shall be identified using unique identifiers such as date and version number.  Any deviations from referenced standards or policies shall be identified and justifications shall be provided.

2.1
Standards and Documents

The standards and documents listed below are referenced in this document:

SECTION 3.  DEFINITIONS

IEEE Std 1058-1998 Guidance

(Clause 3)  Definitions

This clause shall define, or provide references to, documents containing the definition of all terms and acronyms required to properly understand this planning document.

SECTION 4.  PROJECT ORGANIZATION 

4.1
External Interfaces

IEEE Std 1058-1998 Guidance

(Subclause 4.1) External interfaces 

This subclause shall describe the organizational boundaries between the project and external entities.  This should include, but is not limited to, the following: the parent organization, the acquiring organization, subcontracted organizations, and other organizational entities that interact with the project.  Representations such as organizational charts and diagrams may be used to depict the project’s external interfaces.

4.2
Internal Structure 

IEEE Std 1058-1998 Guidance

(Subclause 4.2) Internal structure

This subclause shall describe the internal structure of the project organization to include the interfaces among the units of the development team.  In addition, the organizational interfaces between the project and organizational entities that provide supporting processes, such as configuration management, quality assurance, and verification and validation, shall be specified in this subclause.  Graphical devices such as organizational charts or diagrams should be used to depict the lines of authority, responsibility, and communication within the project.

4.2.1
The Project Manager 

4.2.1.1  Scope of Authority.  

4.2.1.2  Scope of Responsibility.  

4.2.1.3  Internal Responsibilities.  

4.2.1.4  External Responsibilities.  

4.3
Project Roles and Responsibilities 

IEEE Std 1058-1998 Guidance

(Subclause 4.3) Roles and responsibilities 

This subclause shall identify and state the nature of each major work activity and supporting process and identify the organizational units that are responsible for those processes and activities.  A matrix of work activities and supporting processes vs. organizational units may be used to depict project roles and responsibilities.

SECTION 5.  MANAGEment PROCESS 

5.1
Start-up 

IEEE Std 1058-1998 Guidance

(Subclause 5.1) Project start-up plan 

This subclause shall specify the estimation plan, staffing plan, resource acquisition plan, and training plan.  Depending on the size and scope of the project, these plans may be incorporated directly or by reference to other plans.

. 

5.1.1
Estimation 

IEEE Std 1058-1998 Guidance

(Subclause 5.1.1) Estimation plan 

This subclause shall specify the cost and schedule for conducting the project as well as methods, tools, and techniques used to estimate project cost, schedule, resource requirements, and associated confidence levels.  In addition, the basis of estimation shall be specified to include techniques such as analogy, rule of thumb, or local history and the sources of data.  This subclause shall also specify the methods, tools, and techniques that will be used to periodically re-estimate the cost, schedule, and resources needed to complete the project.  Re-estimation may be done on a monthly basis and/or periodically as necessary.

5.1.2
Staffing 

IEEE Std 1058-1998 Guidance

(Subclause 5.1.2) Staffing plan 

This subclause shall specify the number of staff required by skill level, the project phases in which the numbers of personnel and types of skills are needed, the source of personnel and the duration of need.  Resource Gantt charts, resource histograms, spreadsheets, and tables may be used to depict the staffing plan by skill level, by project phase, and by aggregations of skill levels and project phases.

5.1.3
Resource Acquisition 

IEEE Std 1058-1998 Guidance

(Subclause 5.1.3) Resource acquisition plan 

This subclause shall specify the plan for acquiring the resources in addition to personnel needed to successfully complete the project.  The resource acquisition plan should include a description of the resource acquisition process, including assignment of responsibility for all aspects of resource acquisition.  The plan should include, but not be limited to, acquisition plans for equipment, computer hardware and software, training, service contracts, transportation, facilities, and administrative and janitorial services.  The plan should specify the points in the project schedule when the various acquisition activities will be required.  Constraints on acquiring the necessary resources shall be specified. 

5.1.4
Staff Training

IEEE Std 1058-1998 Guidance

(Subclause 5.1.4) Project staff training plan 

This subclause shall specify the training needed to ensure that necessary skill levels in sufficient numbers are available to successfully conduct the project.  The training schedule shall include the types of training to be provided, numbers of personnel to be trained, entry and exit criteria for training, and the training method (e.g., lectures, consultations, mentoring, or computer-assisted training).  The training plan should include training as needed in both technical and managerial skills.

5.2
Work Planning 

IEEE Std 1058-1998 Guidance

(Subclause 5.2) Work plan 

This clause shall specify the work activities, schedule, resources, and budget details for the project.

The following paragraphs provide a working management plan for the acquisition of the [[Project Name]].

5.2.1
Work Activities 

IEEE Std 1058-1998 Guidance

(Subclause 5.2.1) Work activities 

This subclause shall specify the various work activities to be performed in the project.  A work breakdown structure shall be used to depict the work activities and the relationships among work activities.  Work activities should be decomposed to a level that exposes all project risk factors and allows accurate estimate of resource requirements and schedule duration for each work activity.  Work packages should be used to specify, for each work activity, factors such as the necessary resources, estimated duration, work products to be produced, acceptance criteria for the work products, and predecessor and successor work activities.  The level of decomposition for different work activities in the work breakdown structure may be different depending on factors such as the quality of the requirements, familiarity of the work, and novelty of the technology to be used.

5.2.2
Schedule Allocation 

IEEE Std 1058-1998 Guidance

(Subclause 5.2.2) Schedule allocation 

This subclause shall provide scheduling relationships among work activities in a manner that depicts the time-sequencing constraints and illustrates opportunities for concurrent work activities.  Any constraints on scheduling of particular work activities caused by factors external to the project shall be indicated in the work activity schedule.  The schedule should include frequent milestones that can be assessed for achievement using objective indicators to assess the scope and quality of work products completed at those milestones.  Techniques for depicting schedule relationships may include milestone charts, activity lists, activity Gantt charts, activity networks, critical path networks, and PERT.

5.2.3
Resource Allocation 

IEEE Std 1058-1998 Guidance

(Subclause 5.2.3) Resource allocation 

This subclause shall provide a detailed itemization of the resources allocated to each major work activity in the project work breakdown structure.  Resources shall include the numbers and required skill levels of personnel for each work activity.  Resource allocation may include, as appropriate, personnel by skill level and factors such as computing resources, tools, special testing and simulation facilities, and administrative support.  A separate line item should be provided for each type of resource for each work activity.  A summary of resource requirements for the various work activities should be collected from the work packages of the work breakdown structure and presented in tabular form.

5.2.4
Budget Allocation 

IEEE Std 1058-1998 Guidance

(Subclause 5.2.4) Budget allocation 

This subclause shall provide a detailed breakdown of necessary resource budgets for each of the major work activities in the work breakdown structure.  The activity budget shall include the estimated cost for activity personnel and may include, as appropriate, costs for factors such as travel, meetings, computing resources, tools, special testing and simulation facilities, and administrative support.  A separate line item shall be provided for each type of resource in each activity budget.  The work activity budget may be developed using a spreadsheet and presented in tabular form.

5.3
Project Controls

IEEE Std 1058-1998 Guidance

(Subclause 5.3) Control plan 

This subclause shall specify the metrics, reporting mechanisms, and control procedures necessary to measure, report, and control the product requirements, the project schedule, budget, and resources, and the quality of work processes and work products.  All elements of the control plan should be consistent with the organization’s standards, policies, and procedures for project control as well as with any contractual agreements for project control.

5.3.1
Requirements Control 

IEEE Std 1058-1998 Guidance 

(Subclause 5.3.1) Requirements control plan 

This subclause shall specify the control mechanisms for measuring, reporting, and controlling changes to the product requirements.  This subclause shall also specify the mechanisms to be used in assessing the impact of requirements changes on product scope and quality, and the impacts of requirements changes on project schedule, budget, resources, and risk factors.  Configuration management mechanisms shall include change control procedures and a change control board.  Techniques that may be used for requirements control include traceability, prototyping and modeling, impact analysis, and reviews.

5.3.2
Schedule Control 

IEEE Std 1058-1998 Guidance
(Subclause 5.3.2) Schedule control plan 

This subclause shall specify the control mechanisms to be used to measure the progress of work completed at the major and minor project milestones, to compare actual progress to planned progress, and to implement corrective action when actual progress does not conform to planned progress.  The schedule control plan shall specify the methods and tools that will be used to measure and control schedule progress.  Achievement of schedule milestones should be assessed using objective criteria to measure the scope and quality of work products completed at each milestone.

The following paragraphs define the management approach for schedule control of the [[Project Name]].

5.3.2.1  Schedule Tracking.  
5.3.2.2  Schedule Performance Reports.  

5.3.2.3  Schedule Reviews.  
5.3.2.4  Progress Variance Monitoring.  
5.3.2.5  Progress Variance Resolution.  

5.3.2.6  Follow‑Up on Corrective Action.  

5.3.3
Budget Control 

IEEE Std 1058-1998 Guidance

(Subclause 5.3.3) Budget control plan 

This subclause shall specify the control mechanisms to be used to measure the cost of work completed, compare planned cost to budgeted cost, and implement corrective action when actual cost does not conform to budgeted cost.  The budget control plan shall specify the intervals at which cost reporting will be done and the methods and tools that will be used to manage the budget.  The budget plan should include frequent milestones that can be assessed for achievement using objective indicators to assess the scope and quality of work products completed at those milestones.  A mechanism such as earned value tracking should be used to report the budget and schedule plan, schedule progress, and the cost of work completed.

The following paragraphs define the management approach for budget control of the The following paragraphs define the management approach for schedule control of the [[Project Name]].

.

5.3.3.1  Cost Management.  
5.3.3.2  Methods to Ensure Cost Adherence.  
5.3.3.3  Cost Control.  
5.3.3.4  Contractor Cost Control.  
5.3.3.5  Cost Variance Measurement.  
5.3.3.6  Cost Variance Corrective Action.  
5.3.4
Quality Control 

IEEE Std 1058-1998 Guidance

(Subclause 5.3.4) Quality control plan 

This subclause shall specify the mechanisms to be used to measure and control the quality of the work processes and the resulting work products.  Quality control mechanisms may include quality assurance of work processes, verification and validation, joint reviews, audits, and process assessment.

5.3.5
Project Reporting and Communication 

IEEE Std 1058-1998 Guidance

(Subclause 5.3.5) Reporting plan 

This subclause shall specify the reporting mechanisms, report formats, and information flows to be used in communicating the status of requirements, schedule, budget, quality, and other desired or required status metrics within the project and to entities external to the project.  The methods, tools, and techniques of communication shall be specified in this subclause.  The frequency and detail of communications related to project measurement and control shall be consistent with the project scope, criticality, risk, and visibility.

The following paragraphs define the management plan for ensuring the broadest communication of needed information for project coordination.

5.3.5.1  Electronic Media.  

5.3.5.2  Meetings.  

5.3.5.3  Information Repository.  

5.3.5.4  Reviews.  

5.3.5.5  Status Reporting.  

5.3.6
Metrics Collection 

IEEE Std 1058-1998 Guidance

(Subclause 5.3.6) Metrics collection plan 

This subclause shall specify the methods, tools, and techniques to be used in collecting and retaining project metrics.  The metrics collection plan shall specify the metrics to be collected, the frequency of collection, and the methods to be used in validating, analyzing, and reporting the metrics.

5.4
Risk Management 

IEEE Std 1058-1998 Guidance

(Subclause 5.4) Risk management plan 

This subclause shall specify the risk management plan for identifying, analyzing, and prioritizing project risk factors.  This subclause shall also describe the procedures for contingency planning, and the methods to be used in tracking the various risk factors, evaluating changes in the levels of risk factors, and the responses to those changes.

Risk factors that should be considered include risks in the acquirer-supplier relationship, contractual risks, technological risks, risks caused by the size and complexity of the product, risks in the development and target environments, risks in personnel acquisition, skill levels and retention, risks to schedule and budget, and risks in achieving acquirer acceptance of the product.

5.5
Project Closeout 

IEEE Std 1058-1998 Guidance

(Subclause 5.5) Project closeout plan

This subclause shall contain the plans necessary to ensure orderly closeout of the project.  Items in the closeout plan should include a staff reassignment plan, a plan for archiving project materials, a plan for postmortem debriefings of project personnel, and preparation of a final report to include lessons learned and analysis of project objectives achieved.

SECTION 6.  TECHNICAL PROCESS 

6.1
Process Model 

IEEE Std 1058-1998 Guidance

(Subclause 6.1) Process model 

This subclause shall define the relationships among major project work activities and supporting processes by specifying the flow of information and work products among activities and functions, the timing of work products to be generated, reviews to be conducted, major milestones to be achieved, baselines to be established, project deliverables to be completed, and required approvals that span the duration of the project.  The process model for the project shall include project initiation and project termination activities.  To describe the process model, a combination of graphical and textual notations may be used.  Any tailoring of an organization’s standard process model for a project shall be indicated in this subclause.

6.2
Methods, Tools and Techniques 

IEEE Std 1058-1998 Guidance

(Subclause 6.2) Methods, tools, and techniques 

This subclause shall specify the development methodologies, programming languages and other notations, and the tools and techniques to be used to specify, design, build, test, integrate, document, deliver, modify and maintain the project deliverable and non-deliverable work products.  In addition, the technical standards, policies, and procedures governing development and/or modification of the work products shall be specified.

6.3
Project Infrastructure 

IEEE Std 1058-1998 Guidance

(Subclause 6.3) Infrastructure plan 

This subclause shall specify the plan for establishing and maintaining the development environment (hardware, operating system, network, and software), and the policies, procedures, standards, and facilities required to conduct the project.  These resources may include workstations, local area networks, tools for analysis, design, implementation, testing, and project management, desks, office space, and provisions for physical security, administrative personnel, and janitorial services.

6.4
Product Acceptance 

IEEE Std 1058-1998 Guidance

(Subclause 6.4) Product acceptance plan 

This subclause shall specify the plan for acquirer acceptance of the deliverable work products generated by the project.  Objective criteria for determining acceptability of the deliverable work products shall be specified in this plan and a formal agreement of the acceptance criteria shall be signed by representatives of the development organization and the acquiring organization.  Any technical processes, methods, or tools required for product acceptance shall be specified in the product acceptance plan.  Methods such as testing, demonstration, analysis, and inspection should be specified in this plan. 

SECTION 7.  SUPPORTING PROCESSES 

7.1
Configuration Management

IEEE Std 1058-1998 Guidance

(Subclause 7.1) Configuration management plan 

This subclause shall contain the configuration management plan for the project, to include the methods that will be used to provide configuration identification, control, status accounting, evaluation, and release management.  In addition, this subclause shall specify the processes of configuration management to include procedures for initial baselining of work products, logging and analysis of change requests, change control board procedures, tracking of changes in progress, and procedures for notifying concerned parties when baselines are first established or later changed.  The configuration management process should be supported by one or more automated configuration management tools.

7.2
Independent Verification and Validation 

IEEE Std 1058-1998 Guidance

(Subclause 7.2) Verification and validation plan 

This subclause shall contain the verification and validation plan for the project to include scope, tools, techniques, and responsibilities for the verification and validation work activities.  The organizational relationships and degrees of independence between development activities and verification and validation activities shall be specified.  Verification planning should result in specification of techniques such as traceability, milestone reviews, progress reviews, peer reviews, prototyping, simulation, and modeling.  Validation planning should result in specification of techniques such as testing, demonstration, analysis, and inspection.  Automated tools to be used in verification and validation should be specified.

7.3
Documentation 

IEEE Std 1058-1998 Guidance

(Subclause 7.3) Documentation plan 

This subclause shall contain the documentation plan for the project, to include plans for generating non-deliverable and deliverable work products.  Organizational entities responsible for providing input information, generating, and reviewing the various documents shall be specified in the documentation plan.  The documentation plan should include a list of documents to be prepared, the controlling template or standard for each document, who will prepare it, who will review it, due dates for review copy and initial baseline version, and a distribution list for review copies and baseline versions.

Table 7-1.  [[Project Name]] Documentation 

	Document Type
	Format Standard
	Estimated Page Count
	Peer Review Type

	
	
	
	

	
	
	
	


7.4
Quality Assurance 

IEEE Std 1058-1998 Guidance

(Subclause 7.4) Quality assurance plan

This subclause shall provide the plans for assuring that the project fulfills its commitments to the process and the product as specified in the requirements specification, the document, supporting plans, and any standards, procedures, or guidelines to which the process or the product must adhere.  Quality assurance procedures may include analysis, inspections, reviews, audits, and assessments.  The quality assurance plan should indicate the relationships among the quality assurance, verification and validation, review, audit, configuration management, system engineering, and assessment processes.

7.5
Reviews and Audits

IEEE Std 1058-1998 Guidance

(Subclause 7.5) Reviews and audits plan 

This subclause shall specify the schedule, resources, and methods and procedures to be used in conducting project reviews and audits.  The plan should specify plans for joint acquirer-supplier reviews, management progress reviews, developer peer reviews, quality assurance audits, and acquirer-conducted reviews and audits.  The plan should list the external agencies that approve or regulate any product of the project.

7.6
Problem Resolution

IEEE Std 1058-1998 Guidance

(Subclause 7.6) Problem resolution plan 

This subclause shall specify the resources, methods, tools, techniques, and procedures to be used in reporting, analyzing, prioritizing, and processing problem reports generated during the project.  The problem resolution plan should indicate the roles of development, configuration management, the change control board, and verification and validation in problem resolution work activities.  Effort devoted to problem reporting, analysis, and resolution should be separately reported so that rework can be tracked and process improvement accomplished.

7.7
Contractor Management 

IEEE Std 1058-1998 Guidance

(Subclause 7.7) Subcontractor management plans 

This subclause shall contain plans for selecting and managing any subcontractors that may contribute work products to the project.  The criteria for selecting subcontractors shall be specified and the management plan for each subcontract shall be generated using a tailored version of this standard.  Tailored plans should include the items necessary to ensure successful completion of each subcontract.  In particular, requirements management, monitoring of technical progress, schedule and budget control, product acceptance criteria, and risk management procedures shall be included in each subcontractor plan.  Additional topics should be added as needed to ensure successful completion of the subcontract.  A reference to the official subcontract and prime contractor/subcontractor points of contact shall be specified.

7.7.1
Contracting Process

7.7.2
Contractor Performance Monitoring

7.8
Process Improvement 

IEEE Std 1058-1998 Guidance

(Subclause 7.8) Process improvement plan 

This subclause shall include plans for periodically assessing the project, determining areas for improvement, and implementing improvement plans.  The process improvement plan should be closely related to the problem resolution plan; for example, root cause analysis of recurring problems may lead to simple process improvements that can significantly reduce rework during the remainder of the project. Implementation of improvement plans should be examined to identify those processes that can be improved without serious disruptions to an ongoing project and to identify those processes that can best be improved by process improvement initiatives at the organizational level.

The following paragraphs provide data on the [[Project Name]] efforts for continuing process improvement.

7.8.1
Systems/Software Process Improvement Lead

7.8.2
Systems Engineering Process Group

SECTION 8.  Additional Plans
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(Clause 8) Additional plans 

This clause shall contain additional plans, or activities, required to satisfy product requirements and contractual terms.

Additional plans for a particular project may include plans for assuring that safety, privacy, and security requirements for the product are met, special facilities or equipment, product installation plans, user training plans, integration plans, data conversion plans, system transition plans, product maintenance plans, logistic engineering approach, or product support plans.

APPENDICES
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Annexes may be included, either directly or by reference to other documents, to provide supporting details that could detract from the document if included in the body.

General Guidance

In this template, the following appendices are used for reference purposes only.  It should not be assumed that the referenced documents exist as an example.  

Appendix A.  [[Project Name]] Master Schedule (Microsoft Project)

Guidance

The objective of the [[Project Name]] master schedule is to provide management with the task map and tracking tool needed to guide the project in the performance of its mission.

The [[Project Name]] master schedule’s Microsoft Project representation of the WBS would be tailored from the templates available from the SSC Pacific Process Asset Library (PAL) in the “SW-CMM Archive”.  Draft Microsoft Project templates are found under the “Process Assets by SW-CMM KPA”, “Software Project Planning (SPP)” in the “Tools” section.  These templates can be tailored up or down to meet specific project needs.

Appendix B.  [[Project Name]] Facilities Plan

Guidance

The objective of the [[Project Name]] Facilities Plan is to document the environmental needs of the project.   These needs include space, equipments, security, safety, support tools, and the staff necessary to maintain and operate an environment needed for project operations. 

The facilities requirements for projects vary broadly, often with several projects sharing both facilities and computer resources.   There currently are no templates available from the SSC Pacific PAL to assist in developing a facilities plan.  However, recommended issues to address in a Facilities Plan would include, but not be limited to, the following list: 

1.  Facility Objectives/General Description 
2.  Facility Locations (i.e., Building Locations)
3.  Facility Diagrams 
   

a.  Floor Plans (i.e., lab, work cubicles)

   

b.  Environmental Requirements i.e. Heating, Lighting

4.  Facilities Equipment Requirements
   

a.  Equipment Lists (i.e., work stations, development, test)

   

b.  Equipment Interface Diagrams

   

c.  Space Equipment Layouts

   

d.  Inspections and Records Requirements 

5.  Facilities Software Requirements

   

a.  Software by Development/Test Host Equipment

   

b.  Software by Workstation 

6.  Facilities Operating Personnel Requirements

7.  Facilities Operating Personnel Training Requirements 
8.  Security Measures 
   

a.  Internal

   

b.  External


9.  Safety Measures
10.  Maintenance Requirements (i.e., spaces, per equipment)

11.  Facilities Performance Measurements

Appendix C.  [[Project Name]] Project Training Plan

Guidance

The objective of the [[Project Name]] Project Training Plan is to develop the skills and knowledge of the project staff so they can perform their roles effectively and efficiently.

The [[Project Name]] Project Training Plan would be tailored from the Department/Project Training Plan Template available from the SSC Pacific Process Asset Library (PAL).  The template is located in the “Process Assets” sub-page under the “Organizational Training” PA in the “Plans” section.  The template can be tailored up or down to meet specific project needs.

Appendix D.  [[Project Name]] Measurement Plan

Guidance

The objective of the [[Project Name]] Measurement Plan is to develop and present the data needed to support project management information needs necessary to ensure objective decision-making.

The [[Project Name]] Measurement Plan would be tailored from the Software Measurement Plan Template available from the SSC Pacific Process Asset Library (PAL) in the “SW-CMM Archive”.  This template can be found under the ”Process Assets by SW-CMM KPA”, “Software Project Tracking and Oversight (SPTO)” KPA in the “Tools” section.  The template can be tailored up or down to meet specific project needs.

Appendix E.  [[Project Name]] Product Engineering and Qualification Process

Guidance

The objective of the [[Project Name]] Product Engineering and Qualification (PE&Q) Process is to document the processes comprising a technical solution for development, maintenance, test, and product qualification.

The [[Project Name]] PE&Q Process would be tailored from the Product Engineering and Qualification Process available from the SSC Pacific Process Asset Library (PAL).  The process is located in the “Process Assets” sub-page under the “Technical Solution” PA in the “Process” section.  The PE&Q Process can be tailored up or down to meet specific project needs.

Appendix F.  [[Project Name]] Quality Assurance Plan

Guidance

The objective of the [[Project Name]] Quality Assurance Plan is to provide staff and management with objective insights into processes and associated work products, ensuring their conformance to documented requirements.  

The [[Project Name]] Quality Assurance Plan would be tailored from the Quality Assurance Plan Template available from the SSC Pacific Process Asset Library (PAL).  The process is located in the “Process Assets” sub-page under the “Process and Product Quality Assurance (PPQA)” PA in the “Plans” section.  The template can be tailored up or down to meet specific project needs.

Appendix G.  [[Project Name]] Configuration Management Plan

Guidance

The objective of the [[Project Name]] Configuration Management Plan is to establish and maintain the integrity of [[Project Name]] work products using configuration identification, configuration control, configuration status accounting, and configuration audits.

The [[Project Name]] Configuration Management Plan would be tailored from the Configuration Management Plan Template available from the SSC Pacific Process Asset Library (PAL).  The template is located in the “Process Assets” sub-page under the “Configuration Management (CM)” PA in the “Plans” section.  The template can be tailored up or down to meet specific project needs.

DOCUMENT CHANGE REQUEST (DCR)
	Document Title: [[Project]] Project Management Plan
	Tracking Number: 



	Name of Submitting Organization: 



	Organization Contact: 


	Phone: 

	Mailing Address: 



	DCR Description: 


	Date: 

	Change Location: 

(use section #, figure #, table #, etc.)

	Proposed change: 



	Rationale for Change: 



	Note:  For the appropriate authority to take appropriate action on a change request, please provide a clear description of the recommended change along with supporting rationale.

Send to:  Commanding Officer, Space and Naval Warfare Systems Center, Code [[xxx]], 53560 Hull Street, San Diego, CA 92152-5001 

Fax to:  indicate appropriate fax number 

Email to:  indicate appropriate email
Submit online:  indicate appropriate URL
DCR Form 1/2009


ii

